Meeting 1 Minutes

26October **20**23 / 6:00 PM / Zoom

# ATTENDEES

Andrew Oh, Ruiming Chen, Rock Kanzarkar, Zach Schrag

# NOTES

* Sprint 1 backlog was filled, and tasks were distributed to the team members.
* MVP for sprint 1 is the manager page and all the required functionalities for it to work.
* Daily SCRUM meetings will be held every other day at 6:00PM (OCT-28, 30, NOV-1, 3, 5, 7).

# ACTION ITEMS

1. Download node.js and React.
2. Backend developer starts implementing the database connection and backend functions for the manager page. Frontend developers start implementing the GUI for the manager page.